MINUTES OF THE MEETING OF THE TOWN BOARD

TOWN OF SANDY CREEK
1992 HARWOOD DRIVE, PO BOX 52

SANDY CREEK, NEW YORK  13145-0052

Date: September 17, 2013

Kind of Meeting:  Special Joint Meeting with the Town of Richland

Place:  Sandy Creek Town Hall

SC Board Members Present:	Nancy Ridgeway	Others Present:

Ruth E. Scheppard	Tammy Miller, SC Town Clerk

Kevin Halsey		Robert North, Richland Town Clerk

Cheryl Yerdon		Michael Kastler

Richland Board Members:	Daniel Krupke		Norma Newman

Dawn Holynski		Wayne Miller

Kern Yerdon		Ed Kondratowicz

Omar A. Davis		Roy Narish

Dustin Clark

Mary Yerdon

Kevin Hurd

Donna Gilson

Jim Soule

Gary Holmes

Jill Mattison

Deedee Thousand

Jennifer Mooney

Jim Crast

Robert & Kathleen Webb

Absent:  Nola J. Gove, SC Town Councilman

Sue Haynes, Richland Town Councilman

CALL TO ORDER:

Supervisor Nancy Ridgeway called this special meeting to order at 7:04 pm with the Pledge of Allegiance.  She welcomed the Town of Richland officials and turned the meeting over to Dustin Clark, P.E., Senior Project Engineer for Barton & Loguidice.  This special meeting was held to discuss the Eastern Shore Water Project.

Mr. Clark began with a project update and schedule information.  B&L has received bonds and insurance paperwork back after review by Attorney Nelson & Eastern Shore Insurance Company.  Permits from the DOT, DEC, and Army Corps of Engineers should be here soon.  The start date for construction is now predicted for early October.  The board members agreed to have a groundbreaking ceremony at the Sandy Pond Sportsman’s Club if it is available on October 2nd at 2 pm.  B&L will handle the invitations.

Authorizing the design of the additional sections of the project was discussed.  After awarding construction contracts totaling $8,708,800, there is $1,491,200 remaining in the construction budget for additional or optional sections.  A $1,013,000 contingency budget will also be maintained.  All of the additional sections can not be completed.  All three of Sandy Creek’s should be done.  Richland must decide on which of its seven additional sections will be completed.  The additional sections that were assessed at 0.1 EDU’s should now be reassessed for addition to the project. The total EDU’s and price per EDU must be determined for the January 2014 tax bills.  The Town of Richland decided to eliminate Bishop Road from its additional sections.  A 10 inch main will be going down St Rt 3.

The meter equipment purchase, delivery, and storage were discussed.  Meter equipment may be able to be ordered around October 15th and possibly some equipment could be here by the end of October.  Setting up accounts was discussed.  Meters must be distributed and initial meter inspections will be done.  Interviews for a water clerk will begin on September 18th.  If the homeowner can keep the meter from freezing, they will not be required to have a meter pit.  All of the equipment should be delivered to the property owner, except the meter will be delivered upon installation of the water service.  The Town of Richland officials explained how their current process works.  Both the Town of Richland and the Villages of Sandy Creek and Lacona use Williamson Law Book software currently for water billing.

Force account work was discussed.  It is divided into technical and administrative.  Hourly rates will need to be developed soon.

The 2014 tax bills will include a $25 operation and maintenance charge per EDU for Eastern Shore Water District property owners.  The EDU charge will be the same in both towns.

Another joint meeting is scheduled for October 23rd at the Town of Richland offices.

A water operator should be hired by January 1st.  They need to keep current with continuing education.  The hourly salary was discussed.

On motion by Ruth Scheppard, seconded by Kevin Halsey and carried unanimously, the joint meeting was closed at 8:38 pm.

The Town of Sandy Creek Town Board remained in session to discuss the appointment of an alternate to the Water Advisory Committee.  The board will vote on this at the next meeting.

RESOLUTION 83-13 Aid to Localities

On motion by Ruth Scheppard, seconded by Nancy Ridgeway, the following resolution was

ADOPTED - 	4 Ayes		Ridgeway, Scheppard, Yerdon, Halsey

0 No

1 Absent         Gove

WHERAS, under the Aid to Localities Budget, the Legislature has authorized financial assistance to localities for services and expenses related to local projects, program and studies by means of a written Contract; and

WHEREAS, the Department of Environmental Conservation will provide aid to localities funding to the Town of Sandy Creek, by means of an Aid to Localities Contract

NOW, THEREFORE BE IT Resolved by the Town Board of the Town of Sandy Creek

- That Nancy Ridgeway, Town Supervisor is directed and authorized to act as the official representative to execute contract number C304986 between the Grant Recipient and the New York State Department of Environmental Conservation.

- That one (1) certified copy of this resolution be prepared and sent to the New York State Department of Environmental Conservation, Albany, New York, together with the State Contract.

- That this resolution shall take effect immediately.

The Town Board agreed on the following dates for budget meetings; October 10, 17, 21, and 28th at 6:30 pm.

On motion by Nancy Ridgeway, seconded by Cheryl Yerdon and carried unanimously, the meeting was adjourned at 8:58 pm.

Respectfully submitted,

Tammy L. Miller, RMC

Town Clerk